PROJECT VISION DOCUMENT

Telecom Mobility Intelligence for Stay, Home and Work Location Detection using Synthetic CDR Data

Document 1 of 3: Project Vision, Scope and Approval Rationale

| Field | Value |
| --- | --- |
| Study Area | Civil Lines, Nagpur |
| Network | 4G LTE, MCC 404, MNC 92, LAC 440001 |
| Infrastructure | 15 physical towers, 45 sectors, 3 sectors per tower |
| Subscribers | 20 synthetic subscribers across 6 personas |
| Observation Period | 30 days |
| Dataset Size | 15,000-25,000 synthetic CDR/signaling records |

Purpose of this document Document 1 of 3: Project Vision, Scope and Approval Rationale This document is written for guide review before implementation, so all parameters are explained as design decisions and not as claimed accuracy results.

# 1. Executive Summary

This project proposes a synthetic telecom mobility intelligence system that detects stay locations, home locations and work or college locations from telecom-style CDR and signaling events. The project is designed for academic implementation where real CDR data is not available because of privacy, regulatory and operator confidentiality constraints.

The main goal is not to claim real-world commercial accuracy before coding. The goal is to create a controlled, explainable and validated prototype where every dataset rule, threshold and scoring component has a clear reason. The system will generate synthetic CDR data for Civil Lines, Nagpur, process it into stay sessions, infer home and work behavior, validate predictions against hidden ground truth and present results in Power BI.

Guide approval message The project is safe to approve for coding because it separates three things clearly: synthetic behavior generation, algorithmic detection and validation-only ground truth. This prevents data leakage and avoids random assumptions.

# 2. Background and Telecom Context

Telecom networks observe subscriber location through network interactions such as voice calls, SMS, packet data sessions, location updates, handovers and registration events. These observations are tied to towers, sectors and telecom identifiers such as MCC, MNC, LAC, CI and CGI. They are not GPS points, so the project uses tower-level logic rather than pretending to have exact personal location coordinates.

Telecom mobility intelligence converts these event trails into useful behavioral concepts: where a subscriber stays, where they likely live, where they likely work or study, how frequently they visit locations and how long they remain there. These outputs are useful for network planning, smart-city analytics, public-sector mobility studies, retail site selection and subscriber behavior analysis.

# 3. Problem Statement

Given chronological telecom observations for subscribers in a focused urban area, design and implement an explainable mobility intelligence engine that can identify meaningful stay locations, infer home locations and infer work or college locations using only observed mobility behavior. The solution must process noisy tower-level observations, handle sector fluctuation, calculate frequency and dwell duration correctly, and validate detections against ground truth that is not used during inference.

# 4. Project Vision

The vision is to build a beginner-friendly but academically strong prototype that behaves like a real telecom analytics pipeline. It starts with tower and subscriber design, generates realistic synthetic CDR events, cleans and sorts the records, detects stays, calculates dwell and frequency, infers home and work, validates results and creates dashboards.

The project should be explainable enough for a professor to review before coding.

The project should be structured enough for an investor to understand the future business value.

The project should be technically precise enough that implementation can proceed without repeatedly changing the logic.

# 5. Business Need and Use Cases

| Use Case | Need | Project Output |
| --- | --- | --- |
| Network planning | Understand where users concentrate during night and daytime. | Home/work tower distribution, active towers and dwell patterns. |
| Smart-city mobility | Study movement between residential, office, education and leisure zones. | Stay frequency, dwell duration and zone movement summaries. |
| Retail and local planning | Identify repeated leisure or commercial presence. | Leisure stay counts, dwell time and tower activity ranking. |
| Public-sector analytics | Explain subscriber movement in a controlled investigation-style workflow. | Subscriber drill-down, stay timeline and validation comparison. |
| Academic demonstration | Show complete methodology without real CDR data. | Synthetic dataset, algorithms, validation and dashboard. |

# 6. Study Area Rationale - Civil Lines, Nagpur

Civil Lines, Nagpur is selected as a focused study area because it can reasonably represent a mixed-use urban zone. The project does not claim exact live operator tower positions. Instead, it creates a telecom-realistic synthetic layout with residential, commercial, educational and leisure zones so the algorithm can be tested under controlled conditions.

| Zone | Tower Range | Purpose |
| --- | --- | --- |
| Residential | CL_TWR_01 to CL_TWR_05 | Supports home detection through repeated night presence. |
| Office / Commercial | CL_TWR_06 to CL_TWR_10 | Supports office workers, irregular workers and night-shift work towers. |
| Educational | CL_TWR_11 to CL_TWR_13 | Supports student college detection. |
| Leisure | CL_TWR_14 to CL_TWR_15 | Supports evening, weekend and non-work movements. |

# 7. Project Objectives

## 7.1 Primary Objectives

Generate a realistic synthetic CDR dataset for one focused 4G LTE study area.

Detect stay locations using physical tower continuity, minimum duration and minimum event rules.

Calculate visit frequency using stay sessions, not raw CDR event count.

Calculate dwell duration using stay arrival and departure timestamps.

Infer home using night presence, night dwell, frequency, active days and weekend reinforcement.

Infer work or college using weekday/daytime behavior, dwell, frequency, active days and work-type classification.

Validate stay, home and work outputs against ground truth after prediction.

## 7.2 Secondary Objectives

Create clean CSV outputs suitable for Python, Google Colab and Power BI.

Create Power BI dashboards for executive, mobility, stay, home, work and validation views.

Prepare a methodology that can later scale to PySpark and real telecom-style workloads.

# 8. Approved Project Parameters and Why They Are Used

| Parameter | Selected Value | Logical Reason |
| --- | --- | --- |
| Observation period | 30 days | A month captures repeated weekday/weekend behavior and prevents one-off nights from becoming home. |
| Subscribers | 20 | Enough to include multiple personas while keeping a beginner project manageable. |
| Physical towers | 15 | Enough density for four zone types without city-scale complexity. |
| Sectors | 45 total, 3 per tower | Represents LTE sectorization and allows sector fluctuation handling. |
| Minimum stay duration | 20 minutes | Filters passing movement, traffic stops and short signal attachment while keeping meaningful short visits. |
| Minimum stay events | 2 | A single event is not reliable evidence of a stay. |
| Home night window | 21:00 to 07:00 | Captures typical rest and return-home behavior better than a narrower sleep-only window. |
| Work daytime window | 09:00 to 18:00 | Matches common office and college daytime activity while night-shift is handled separately. |

# 9. Subscriber Persona Scope

| Persona | Count | Why Included |
| --- | --- | --- |
| Office Worker | 6 | Represents standard home-office-home behavior. |
| Student | 4 | Tests college detection and prevents all work logic from becoming office-only. |
| Work From Home | 3 | Tests the case where home and work can be the same tower. |
| Night Shift Worker | 3 | Tests work activity outside normal daytime hours. |
| Irregular Worker | 2 | Tests variable schedules and freelancer-style behavior. |
| Retired Person | 2 | Tests no fixed work location. |

# 10. Expected Outcomes

Separate design-approved documents for project vision, architecture and technical structure.

Synthetic CDR dataset with tower, sector, event and subscriber behavior.

Stay, home and work detection outputs with frequency and dwell duration.

Validation reports comparing predictions with ground truth.

Power BI dashboards for explanation and presentation.

# 11. Approval Boundaries

No fake detection accuracy will be written before implementation. Accuracy must be computed from output files.

Ground truth is for validation only and must not be used as an input to detection.

The project represents tower-level telecom mobility, not GPS-level personal tracking.

The first implementation should remain rule-based and explainable before adding machine learning.

# 12. Conclusion

The project is ready for implementation because the scope, parameters, personas, validation method and expected outputs are now defined. The next step is to implement the dataset generator and detection pipeline exactly according to the approved logic, then calculate validation metrics from actual outputs.